PPS New Hire 2010 University of California Larry L. Sautter Award for Innovation in Information Technology

Table of Contents

Project Information	2

Project Name	2

Submitters/Contact	2

Project Leads	2

Summary of Significance of Project	2

Project Description	3

Technology Used	7

Timeframe of Implementation	8

Supporting Documents	8

Attachments:

PPS New Hire Application Screens

References:

PPS New Hire Detail Design

# Project Information

The follow information is being submitted for consideration for the 2010 University of California Larry L. Sautter Award for Innovation in Information Technology. The application was developed by IR&C at the UC Office of the President under the sponsorship of the controllers from UCSD, UCI, UCSB, UCD, UCR, and UCLA.  It was designed to be the first phase in a series of applications to provide web-based access to PPS.

## Project Name

PPS New Hire

## Submitters/Contact

Bruce James, Director Employee Systems
University of California Office of the President
Information Resources and Communications
415 20th St.
Oakland CA 94612
Phone: (510) 987-0588
E-mail:bruce.james@ucop.edu

## Project Leads

- Leo Herrick, Project Manager, IR&C, leo.herrick@ucop.edu

- Carrie Gatlin, Manager, UC Base Payroll, carrie.gatlin@ucop.edu

- Peter Parker, Lead Developer, Web Services, peter.parker@ucop.edu

- Maxine Gerber, Lead Developer, Web Services, IR&C, Maxine.Gerber@ucop.edu

- Steven Hunter, Lead Developer, Java application, IR&C, Steven.Hunter@ucop.edu

- Pixie Ogren, Lead Functional Analyst, UCLA, pogren@finance.ucla.edu

# Summary of Significance of Project

This project has both functional and technical significance.

On the functional side, the New Hire project provides payroll users a web-based interface to the UC Payroll/Personnel System (PPS) for on-boarding new employees.  It is envisaged that all current green-screen CICS functions will eventually be replaced with similar web applications, but for now, New Hire stands as a validation of a proof-of-concept.

On the technical side, the team employed a Web-Service (SOA) architecture which leverages existing PPS logic.  The usefulness of this service layer extends far beyond just this web application, as it exposes PPS processing to other applications through this interface.  In total, UCOP/IR&C developed 19 separate web services geared to expose PPS inquiry and update functionality to any other platform.  UC had not previously used Web Services on this scale.

The UC’s Payroll/Personnel System (PPS) is a homegrown, 40 year-old payroll system, and campus management is exploring options to replace or modernize it. Campus controllers have resolved to move the university toward a common set of business practices and it is believed that modernizing or replacing PPS is a critical step in doing so.

There are currently about 6,000 users of the UC Payroll/Personnel System (PPS).  The current interface is via green-screen CICS.  In a recent white paper produced by the UC Controllers, it was pointed out that this interface is a, if not the, most significant deficiency in PPS.  This project is the start of the remediation of this deficiency and was done in a very clever and innovative way.

It is expected that:

# Project Description

The idea for a web-based interface to PPS is not new.  It was proposed in 2006 as part of an HR initiative study conducted by UCOP IR&C on behalf of the Council of Administrative Vice Chancellors.  Even at this early stage, the concept was to provide a set of PPS web services that could be used not only by web applications that Base Payroll would develop, but could also be consumed (used) by local campus applications or third party HR applications.  The rather broad HR initiative was never put into action, but the PPS-Web Service idea still had considerable appeal on its own.

In 2008, the UC Controllers held a series of meetings to assess the state of the current PPS system and produced a white paper on future action.  One of the recommendations to come out of that white paper was to develop a web-based user interface to PPS in parallel with a broader study to assess longer-term options for PPS.

The Controllers from six campuses, UC Davis, UC Irvine, UC Los Angeles, UC Riverside, UC Santa Barbara, and UC San Diego, decided to jointly contribute about $200,000 for UCOP IR&C to develop a proof-of-concept application to process New Hires into PPS.  A Steering Committee, a Functional Requirements Group, and a Technical Advisory Group were established in September of 2008 to guide the development process.   Leo Herrick was designated the project manager and Pixie Ogren the Requirements Group Lead.

The goals of this project were as follows:

- To identify the most common user interactions with the PPS system.

- To agree upon a common set of interfaces which together can be used to process 90% or more of the daily PPS interactions.

- To develop a system that is responsive, intuitive, and assists the users in entering clean data into PPS.

- To develop new organizational processes for updating, modifying, and maintaining the system.

- To develop a generic set of web services through which the web application can interact with PPS.

The first step was to submit a PPS survey to a broad group of PPS users.  In total, 713 responses were received.  This feedback was used by the Requirements Group to address common concerns with the existing (CICS) system and what the users would like to see in a Web-based interface to PPS.

The Functional Requirements group met both in person and via conference call on numerous occasions between October, 2008 and April, 2009 to develop the functional requirements for the New Hire development.  Of particular significance was the work group’s success in developing a common new hire workflow that reflected consistent business practices amongst all locations.

Development by the Base PPS Maintenance/Development team began in April, 2009 and was completed with a pilot “beta” release in November.  Campus QA testing was conducted in early 2010 and the GA release on April 14, 2010.  The development effort, led by Manager Carrie Gatlin, had two components, the Web Service team and the java web development team.  Of technical significance was:

- Existing PPS code was reused.  The existing CICS architecture lent itself well to this project.  Since screen-handling and business processes were already processed separately in the CICS environment, it was possible to leverage this architecture for the web service development, i.e., the web services took the place of the CICS screen handlers but the same business processors were reused.  In this way, whether a user is using CICS or the Web Services, the exact same business logic is performed.

- The java application only interfaces with PPS via the web service layer.  The java application does no I/O of its own to the PPS databases whatsoever.

- Web Services are secured with both server-side and client-side authentication.  This means that only web application servers that we know about (and have provided digital certificates to) can call our web services.

- The Web Services are by design very generic.  This facilitates other (authorized) applications being able to use the service layer.

The differences between the old and new systems are dramatic.  A sample of the old way:

And the new way (see next section for a complete display of all New Hire web pages):

As can be seen from the navigation bar on the left side of the above web page, the application contains a workflow that “walks” the user through a series of web pages needed to onboard a new employee.  The pages are “adaptive” in that a decision made early on will affect the choices presented subsequently.   This workflow replaces the CICS “bundle” concept where a user works through a series of more generic “green-screens” in which the user needs to know which fields to fill in and which are not required.

The New Hire application and its underlying web services address these key areas:

- Innovation 
The Web Service solution, although new and unknown, produced a unique and effective solution to address the needs of exchanging data between PPS and other systems running on other platforms.

- Improvement of operational efficiency 
The New Hire application should result in significantly lower operational payroll costs due to ease of use and reduced training requirements.

- Shareable, interoperable and integrated
The New Hire application is usable by all UC locations.  The Web Service layer is usable by multiple applications at all locations.

- Collaboration
The design process for New Hire demonstrated that the UC campuses can work well together to design a common set of business practices for a New Hire operation.

# Technology Used

The following lists the technologies used for this project and the benefits of using those technologies.

| Application Area | Technology | Benefits |
| --- | --- | --- |
| Web Service Core | 19 CICS Web Services (z/OS) | There are 19 separate web services on a robust Web Services Platform; Using CICS Web Services enabled developers to re-use legacy COBOL PPS code currently used by screen-based CICS programs, e.g., ROUTER, ARSM. |
| Web Service Access/Security | RACF, CICS Function Security and Certificates | The underlying security is managed by RACF and CICS Function Security. Digital certificates are issued to web service requesters and each has an associated userid which is allowed to execute the CICS web service transaction. Access to the New Hire functions is handled by RACF similarly to the handling of screen-based CICS. |
| Web App Presentation Layer | Java with Spring MVC, Struts, ajax, javascript | Spring MVC - fast development time with auto binding and easy error handling Struts - provides ready-to-use rich interface widgets ajax – interactive posts giving a rich client-server like feel javascript – range/value editing and adaptive presentation. |

# Timeframe of Implementation

This project was developed and verified in an iterative fashion in order to create solid building blocks and foundation for the whole project.

| Task | Timeframe | Note |
| --- | --- | --- |
| Requirements & UI Design | 7 months |  |
| Web Service | 8 months |  |
| Java development | 8 months |  |
| beta testing | 1.5 months |  |
| Prepare final release | 1.5 months |  |
| Total Elapsed | 20 months |  |

The rollout strategy consisted of a timed and systematic release:

- Beta release to the five campuses participating in the project

- A expedited update of the application based on the beta-testers feedbac

- University-wide release.  Campuses may limit production roll-out at first before deploying campus-wide, but some will go into full campus-wide operation as soon as possible.

# Supporting Documents

The following document includes supporting details of the various areas addressed within this submission.

| Name | Description |
| --- | --- |
| PPS New Hire Application Screens | Screenshots showing the New Hire Application (Attached) |
| Detail Design – New Hire | http://www.ucop.edu/payroll/REL2010/R1923/design.pdf |

# Customer Satisfaction

Extensive beta testing was conducted by the participating campuses in February thru April, 2010.  Customers involved in testing were excited about the product.  Particular accolades were given for:

- Suspend – the ability to save a work in progress in the New Hire workflow and return to finish it at a later time.  This was one of the most frustrating characteristics of the CICS-based system which requires a new hire sequence to be completed before any work is committed.

- Template – The ability to create a “model” hire and then used the model to populate the web pages.  Users state they will find this extremely useful for bulk hiring each Fall.

- IDOCS – Testers commented that he ease of printing employee documents is much easier in the new system.

- Adaptive Form Fields – Testers responded positively to the way the application adaptively hides and displays form fields based on other related data. It was commented that the screens appear less cluttered, and relationships between data are easier to understand.

- Hover-Help – Based on overwhelming input from the survey group, the functional requirements group specified that the system should have a better help facility than the CICS application.  As a result, a user needs only to hover his mouse pointer over any field label and a question mark will appear.  Clicking the question mark causes a pop-up description of that field.

- Drop-downs – Valid code values are available in drop-downs along with their descriptions.  It is no longer necessary for users to memorize code values.

Overall, the beta group was very impressed with the application and worked very hard to provide feedback which was then incorporated into the May 14 release.  It is clear that campuses are extremely excited about moving this application into general use.

PPS New Hire

Application Screens

# Text boxes

- Campuses can write web applications which make PPS requests through the service layer;

- Campuses can all use the web-based workflow applications that UCOP has and will provide (i.e., this application and future ones);

- Campuses can incorporate PPS service layer requests into existing ERP (e.g., PeopleSoft HRIS) systems, thus making PPS “seem” like it’s part of the HRIS;

- PPS training costs will be reduced as the interface is more intuitive;

- HRIS systems will be made more effective by using the Web Service architecture to provide a real-time two-way interface with PPS;

- Provide a way for local applications to incorporate payroll actions (for example, a local applicant tracking system could call the New Hire Service components);

- The useful life of the current payroll system will be extended.

Management Steering Committee Members:

Sue Abeles, Controller, UCLA

Mike Allred, Controller, UCD

Rich Andrews, Controller, UCI

Jim Corkill, Controller, UCSB

Don Larson, Controller, UCSD

Bobbi McCracken, Controller, UCR

Mike O’Neill, Director, Payroll and Tax Coordination, UCOP

Cynthia Cronk, CHR Representative

Pat Price, Executive Director, Academic Advancement

Chuck Rowley, CIO, UCR

Functional Requirements Work Group Members:

Pixie Ogren, Former Payroll Director, UCLA

Leo Herrick, Project Manager, UCOP

Paula Farrington, Payroll Director, UCLA

Cindy Jones, Payroll Manager, UCD

Jasmine Mejia, Departmental Rep, Botany, UCR

Pearl Trinidad, Payroll Manager, UCSD

Peggy Younglove, Departmental Rep, L&S, UCD

Chris Marken, Payroll Trainer, UCD

Mike O’Neill, Director, Payroll and Tax Coordination, UCOP

Lou Browdy, Manager, Computing Support, USSB

Brenda Mathias, Payroll Manager, UCI

Shaun Ruiz, Payroll Coordination, UCOP

Coni Edick, HR Analyst, UCSB

Mitch Ogi, Director, HRIS/IT, UCLA

Esther Hamil, Assistant Director Academic Personnel, UCLA

Maria Teider, Business Analyst, HR, UCI

Shelley Dommer, P/A, UC Benefits, UCOP